Tsz Sum Chau

Joshua Liang

Hon Lam Chung

Weekly Update: 2/27/2019

* Scrum master name: Tsz Sum Chau
* Week's goals (list of goals planned)
  + Set up backend and frontend servers
  + Set up MongoDB and Input player data into database
  + Connect MongoDB to the backend
  + Create initial UI for drafting page
* What was achieved (Could be presented as bullet points)
  + Backend and frontend servers are running and connected
  + 501 player data are stored in MongoDB
  + Initial UI drafting page is done
* Supporting documents on project progress from project tracking tool (project progress page that shows tasks in progress, tasks completed and the name of team members and their tasks, number of points completed, number of points remaining in the Sprint)



